DAY7 SESSION ASSIGNMENTS
(Theory)

1.Consider the user story: “As a customer I want to use ATM”. What would be my acceptance criteria (“so that......)”? List all possible acceptance criteria

soln: The varous acceptance criteria for the user story “As a customer I want to use ATM” are:
a) i can withdraw cash
b) i can get a printed statement
c) i can do my balance enquiry
d) i can change my atm pin number
e) i can do multiple withdrawals within the same day
f) i can select the type of account ie, current, savings etc.
g) i can use cards of different banks
h) i can choose the language

2. What are the advanced Scrum Master skills?

Soln: the various advanced scrum master skills are:

a) Individual learning : a scrum master should make a note of the lessions learned during each project and try and implement these in his future projects. This could be very useful for producing better results.

b) Open communication : A scrum master is responsible for ensuring good communication amoung the team members, thus providing better coordination. This is done through daily scrum meetings and planning. He should also keep the product owner updated with the progress in project management.

c) Alignment : A scrum master should encourage more collaboration amoung and within the team members.

d) Creativity and innovation : A scrum master should encourage creativity of the team and invent new methods which can prove more efficiency.

e) Ownership : A scrum master should be fully involved with the team and guide the team.

f) Organization and leadership : a scrum master should coach the team to success.

g) Competences : Should encourage the competence amoung the team members which helps in the faster progress of project development.

h) Guide team to higher levels of performance

i) Appreciate the team for their effort

3.How do you think you can use Agile practices in large projects? (Given that the team can have no more than 9 people, do you think large projects with large teams can be involved in agile practices?)

soln: in large projects we can use agile practices by implementing a techniques called scrum of scrums. Here there will be multiple scrums having a maximum of 9 members each. Each scrum will have a seperate scrum master and for all the scrum masters there will a common scrum of scrums master. Here each scrum works like a normal scrum under there scrum masters and the scrum masters of each scrum will participate in a scrum of scrums meeting.

4.What are the Possible options for tracking project performance in Agile?

Soln: the performance of a project in agile can be measured by looking into the following parameters
a)Velocity –
        - It is defined as the rate at which a team can produce a working system.
        - It is a a non-time referant term
        - mainly used for estimation and planning
        - it can also be defined as how many story points can be accomodated.

b)Hit Rate - It is the rate at which a certain velocity is attained,ie the required amount of work to be done is completed on time

c)Work remaining on task - the work that is to be completed is estimated everyday. This is	the work remaining on task

d)Burndown charts – A Burn down chart is a graphical representation of work left to do. In	the vertical axis we have Hours and horizontal axis shows the Days. The graph shows the	no. Of hours spent on each day and thus estimating the effort.It is useful for predicting when	all of the work will be completed. For a good project progress the graph should go down.

Also, there are certain other measures that can be used to determine the performance of a project

i) CPI-Cost Performance Index
- it is the measure of efficiency of expenses used on a project
- CPI= EV/AC,
where EV-earned value
        AC-Actual Cost

- If the value of CPI is greater than 1,it indicates a favourable condition
- If the value of CPI is less than 1, it indicates an unfavourable condition
- It measures the ratio of work completed to the cost utilised on the project
- It can also be written as CPI=(BC/SP)/(AC/SP)
where CPI is the Baseline Cost per Story
Point/Actual Cost per Story Point

ii)SPI-Schedule Performance Index-

- It describes how much of the work is being done compared to the scheduled plan of work.
- The project starts based on a planned schedule.According to this work is done.
- The work completed is compared with the plan to make sure it is on schedule.
- SPI=AV/BV
where AV is the Actual Velocity
and BV is the Baseline Velocity

- A value above 1 indictaes that the project is being done on time
- A value less than 1, indicates that the project is being done lately.

iii) EBV-Earned Business Value-

- is the sum of all the business values for those stories that are complete
- While developing a project, certain requirements are achieved and completed.The requirements that are completed earn a business value.Its sum total is called earned business value.

5.In Agile, the team always picks up business value user stories in every sprint. Do we still need to know earned value?

Soln: Yes it is true that in agile business value has more importance, but at the same time knowing the earned value helps us achieve greater visibility and control of the project activities, thus helping in responding to issues early on and making it possible to meet the deadlines of a project .It provides a clear communication of the activities involved and improves project visibility and accountability. The main highlights of knowing the earned value are:
a) improve cost/schedule control
b) identify risks
c) manage scope variation
d) predict cost at completion of projects
e) analyse performance and improve efficiency
f) predict financial results
g) better employee planning